## Slide 1: IHVN PROGRAM DASHBOARD
UMB/IHVN

## Slide 2: TARGET PROGRAMS
ART program
HTS program (Facility and Community)
PMTCT program
Integrated COVID-19/TB/HIV Testing program
Biometric Data Capture Program
Commodity Management

## Slide 3: USE CASE
Analytics and Charts
Report Generation Module (Line List and Aggregate)
Data Quality Module
Biometric Deduplication Module
Data Triangulation Module
Patient Dashboard Module
Cloud Backup for all facilities

## Slide 5
Staging
Consumer
Analytic
IHVN Dashboard
ETL
Validator
Deduplication
NMRS
NDR (Flat file)
DHIS (Non Treatment indicators)
Others
API/XML
CSV
CSV
API/XML

## Slide 6: System Components
Consumer Service: Convert XML to JSON, API end point to receive data from the synch module
Staging Area Database (Mongodb): Mirrors database at facility, no validation rules
ETL Service: Populates Analytic database on a daily basis
Analytic Database (Postgredb): Subject based tables for easy analysis
NMRS Synch Module (Future version) : API communication to consumer service
Validator: Scans data for data quality issues
Deduplication Service: Matches finger prints
NMRS XML Extractor: Facilities without internet

## Slide 7: TEAMS 1 (BACKEND SERVICES)
S/N | COMPONENT | TECHNOLOGY | DEPLOYMENT | RESPONSIBLE | TIMELINE
1. | NMRS Extractor Module | Java | NMRS Laptops | Team 1 | 2 days
2. | Consumer Service | Java | CDR System | Team 1 | 2 days
3. | ETL Service | Java | CDR System | Team 1 | 2 days
4. | Analytic DB | Postgre DB | CDR System | Team 1 | 2 days
5. | Staging Area DB | Mongo DB | CDR System | Team 1 | 2 days
6. | Validator Service | Java | CDR System | Team 1 | 2 days
7. | System Architecture/DevOps | Dell Poweredge T4400, Intel Xeon E-2224, 32GB DDR4-SDRAM, 2TB HDD, Two 495W PSU | Central Office | Team 1 | 2 days

## Slide 8: TEAM 2 (UI/UX)
S/N | COMPONENT | RESPONSIBLE | TIMELINE
1. | Defining Variables in line list art_line_list pmtct_line_list hts_line_list recency_line_list | TEAM 2 | 2 days
2. | Defining Fundamental and Derived Cohorts Male Female Age <1 | TEAM 2 | 2 days
3. | Defining Validator Service Criteria Gender cannot be empty DateOfBirth cannot be empty | TEAM 2 | 2 days
4. | User Interface Design (Landing Page, Navigation, Menu) | TEAM 2 | 2 days
5. | Charts and Analytics | TEAM 2 | 2 days

## Slide 9: TEAM 3
Project Management
Project Documentation
Research and System Design
DevOps
Logistics (Hotel, Complaints)

## Slide 10: TEAM 1 COMPOSITION
S/N | NAMES | S/N | NAMES
1. | Morrisson Idiasirue (Team Lead) |  | 
2. | Tayo Oyelekan (Ast Team Lead) |  | 
3. | Aristotle Anana |  | 
4. | Ozordi Sandra |  | 
5. | Daniel Pam |  | 
6. |  |  | 

## Slide 11: TEAM 2 COMPOSITION
S/N | NAMES | S/N | NAMES
1. | Scholarstica Olanrewaju (Team Lead) | 9. | Eunice Ekong
2. | Ibrahim Ahmed (Ast Team Lead) |  | 
3. | Chiagozie Achebe |  | 
4. | Martha Okposo |  | 
5. | Temitayo Raimi |  | 
6. | Anthony Nwokoma |  | 
7. | Ayoola Orisawayi |  | 
8. | Oluseun Temiye |  | 

## Slide 12: TEAM 3 COMPOSITION
S/N | NAMES | S/N | NAMES
1. | Bright Ibezim (Team Lead) |  | 
2. | Sam Dakum |  | 
3. | Zayyan Bello |  | 
4. | Abdulkadir, Alhassan |  | 
5. | Ann Edegbe |  | 
6. |  |  | 

## Slide 13: NEXT STEPS (MVP 30th June 2022)
S/N | PENDING TASKS | START DATE | END DATE | RESPONSIBLE
1. | Configure and Deploy MVP CDR | 16th May 2022 | 18th May 2022 | 
2. | Commence Upload of XML files into CDR and fix all critical errors | 23rd May 2022 | 27th May 2022 | 
3. | Reporting module (ART Line List export) | 30th May 2022 | 3rd June 2022 | 
4. | Cohort Builder (TX_CURR, TX_NEW,TX_PVLS,TX_ML, TX_RTT) | 13th June 2022 | 18th June 2022 | 
5. | Analytics (Phase 1) - Performance Monitoring | 20th June 2022 | 25th June 2022 | 
6. | Testing and Matching with EMR and NDR Indicators | 27th June 2022 | 30th June 2022 |